Dabang Coffee House Project

Delivery Date: 19 Sep. 2019

Week 1: 29 / 08 – 05 / 09

Week 2: 06 / 09 – 12 / 09

Week 3: 13 / 09 – 19 / 09

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Timeline |
| S01 | Study Angular | Week 1 |
| S02 | Prototype | Week 1 |
| S03 | Building the web-site | Week 2 |
| S04 | Deployment | Week 3 |

## Software

Adobe Creative Cloud (Prototype)

Visual Studio (Editor)

## Languages

Angular 6

## Libraries